**Criterion B**

**Record of Tasks**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task number | Planned action | Planned outcome | Time estimated | Target completion date | Criterion |
| 1 | Getting information from the client and end users (e.g. students) | The technical requirements are finalised and confirmed by the client | 3 days | 1.04.23 | A |
| 2 | Creating trainings | Up to 8 trainings are created from scratch, some others are polished and expanded with Polygon | 1 month | 1.05.23 | B, C |
| 3 | Testing the trainings | A closed group of students and the client check the trainings by participating in some of them and give me feedback about possible improvements | 1 week | 7.05.23 | E |
| 4 | Designing the website structure and UI | The structure and UI are finalised and ready to implement in code | 2 days | 9.05.23 | B |
| 5 | Creating the website | The website is ready except for the technical details such as APIs for the leaderboard | 1 week | 16.05.23 | B, C |
| 6 | Adding technical details, powering up the leaderboard | The website is fully ready for production and deployment ase well as for the beta testing phase | 1 week | 23.05.23 | B, C |
| 7 | Deployment | The website and the trainings are accessible for everyone on the internet thanks to GitHub pages | 3 days | 26.05.23 | C |
| 8 | Beta testing and polishing | The website is up and running and the client is satisfied with the result | 1 week | 02.06.23 | A, C, E |

**Sketches of the website**

A close-up of a piece of paper

Description automatically generated with medium confidence

(navlvcr) 
sczoo(! Ram &aJerbLFJ 
Èaok-ccœ 
}Food-ap 

/lQtJloqY 
Ras 
fun 

ら ツ 角 
い つ 
第 リ 0 」 」 
イ つ っ 先 d 
寺 d 材 っ ( 「 